THE PRESIDENCY OF SOUTH AFRICA

Social Media Reporting Dashboard

Full-Stack Development Brief & Technical Specification

| Prepared by | Mind Interactive |
| --- | --- |
| Client | The Presidency of South Africa |
| Version | 1.0 — For Development |
| Date | April 2026 |
| Tech Stack | Next.js 14 + TypeScript + PostgreSQL |
| Hosting | Vercel |

CONFIDENTIAL — NOT FOR DISTRIBUTION

Table of Contents

# 1. Project Overview

Mind Interactive is a digital agency operating on a 120-hour/month retainer with The Presidency of South Africa. The agency produces multimedia content — graphics, video, motion, strategy, and social media management — across LinkedIn, YouTube, TikTok, Twitter/X, Instagram, Facebook, and WhatsApp.

This document specifies the full technical requirements for a purpose-built reporting dashboard. The system is used by two distinct groups of users with different levels of access and different goals.

## 1.1 User Roles

| Role | Who | What They Do |
| --- | --- | --- |
| Admin / Agency Staff | Mind Interactive team | Create projects, log tasks, track hours, upload files, post comments, manage campaigns |
| Client Viewer | The Presidency staff | View reports, see analytics, browse the calendar, download deliverables — read-only access |

|  | Important Role enforcement must happen on BOTH the client side (hiding UI controls) and the server side (API returning 403 for unauthorised actions). Never rely on UI hiding alone. |
| --- | --- |

## 1.2 Data Input Modes

The system must support both live social media API data and manual data entry. This is because some social platforms may not grant API access, and data will sometimes need to be entered by hand. Both modes must be equally polished.

| Mode | How It Works | When Used |
| --- | --- | --- |
| API Mode | Admin clicks Sync Now → system fetches metrics from platform APIs → saves with source = API | When API credentials are available and valid |
| Manual Mode | Admin fills in a form per platform → saves with source = MANUAL. Shows orange badge in UI. | When API is unavailable, rate-limited, or not yet provisioned |

# 2. Wireframe Reference

A fully interactive React wireframe has been built and is included in the project folder. Before writing any UI component, the developer must read this file.

File: Dashboard_Wireframe_Mockup.jsx  (in the project root folder)

The wireframe contains:

- All component names and data structures

- Mock data for MONTH_DATA, CALENDAR_EVENTS, and TASK_DETAILS

- The complete UX flow for the Task Drawer (Files / Links / Comments tabs)

- The Social Calendar with month grid view and list view

- Dashboard KPI cards, campaign cards, and hours tracking charts

- Month toggle logic and per-month data scoping

|  | Rule All UI must match the wireframe visually and functionally. Do not invent layouts that are not in the wireframe without approval from the project owner. |
| --- | --- |

# 3. Technology Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js 14+ (App Router) |
| Language | TypeScript — strict mode enabled |
| Styling | Tailwind CSS v3 |
| UI Components | shadcn/ui + Lucide React icons |
| Charts | Recharts (BarChart, LineChart, PieChart) |
| ORM | Prisma |
| Database | PostgreSQL (Supabase or Railway) |
| Authentication | NextAuth.js v5 (credentials + magic link) |
| File Storage | Vercel Blob or Supabase Storage |
| Deployment | Vercel |
| Package Manager | pnpm |
| Testing (Unit) | Vitest |
| Testing (E2E) | Playwright |

# 4. Feature Specifications

The dashboard has six main sections, accessible via the left sidebar navigation. Each section is described in detail below.

## 4.1 Dashboard (Home)

The dashboard home shows a monthly snapshot. A month toggle at the top lets the user switch between available months (e.g. March 2026, April 2026). All data on the page filters to the selected month.

KPI Cards (4 cards, updated per month):

- Hours Used — shows e.g. 102 / 120 hrs with a circular progress ring

- Tasks Completed This Month — count of completed tasks

- Active Campaigns — number of campaigns active in that month

- Total Deliverables — total files and outputs produced

Below the KPIs:

- Tasks Completed This Month — a scrollable list of task titles with campaign colour dots; clicking any task opens the Task Drawer

- Bar chart — hours breakdown by category (Recharts BarChart)

- Pie chart — campaign distribution (Recharts PieChart)

## 4.2 Campaigns

Shows a list of campaign cards. Each card displays: campaign name, colour badge, month, task count, and status. Clicking a card expands to show a task table for that campaign.

Task Table columns: Task Name | Category | Platform | Hours | Files | Links | Comments | Status

Clicking any task row opens the Task Drawer — a slide-in panel from the right edge of the screen.

Task Drawer — Files Tab

- Drag-and-drop upload zone (+ click to browse)

- List of uploaded files: icon by file type, name, size, upload date

- Download button on each file (visible to all roles)

- Delete button (Admin / Staff only)

- Upload: POST to /api/tasks/[id]/files, store in Vercel Blob, save URL to DB

Task Drawer — Links Tab

- Add Link form: label + URL + type (Canva / Google Drive / YouTube / Other)

- Canva links show Canva logo icon; Google Drive shows Drive icon; etc.

- Delete button (Admin / Staff only)

Task Drawer — Comments Tab

- Chronological list of comments: avatar (initials + colour), author, timestamp, text

- Text input + Post button at the bottom (hidden for Client Viewer)

- Comments are read-only for Client Viewer but fully visible

- On post: POST to /api/tasks/[id]/comments, re-fetch the comment list

## 4.3 Social Content Calendar

A graphical calendar view of all scheduled social media content, colour-coded by campaign. This is one of the most visible features to the client.

- Month switcher — tabs or toggle buttons for each available month

- View toggle — Grid (full month grid) or List (grouped by day)

- Grid view: standard 7-column calendar (Sun-Sat); each day cell shows colour-coded task chips; clicking a chip opens the Task Drawer; today's date is highlighted

- List view: tasks grouped and sorted by day; each item shows campaign colour dot, task name, campaign, platform icon, hours; clicking opens Task Drawer

- Campaign colour legend displayed above the calendar

- Admin / Staff can drag a chip to reschedule the task (PATCH scheduledDate)

## 4.4 Hours Tracking

- Large circular progress gauge: hours used vs. 120hr monthly contract

- Monthly hours breakdown table: Category | Hours | % of total

- Cumulative hours line chart across all months (Recharts LineChart)

- Admin can edit hours per task inline in the Task Table

- Admin can log a manual hours adjustment via a modal form

- Hours roll up from individual Task.hours values + any manual HoursLog adjustments

## 4.5 Analytics

Tracks social media performance metrics for all six platforms. Supports both API-fetched and manually entered data.

| Platform | Metrics Tracked |
| --- | --- |
| LinkedIn | Followers, Impressions, Engagements, Clicks |
| YouTube | Subscribers, Views, Watch Time (hrs), Likes |
| TikTok | Followers, Video Views, Likes, Shares |
| Twitter / X | Followers, Impressions, Engagements, Link Clicks |
| Instagram | Followers, Reach, Impressions, Engagements |
| Facebook | Page Likes, Reach, Impressions, Engagements |

UI elements:

- Platform cards with current follower count and trend arrow (vs. previous month)

- Bar charts per platform showing month-over-month growth

- Engagement rate: (Engagements / Impressions) x 100

- API badge (green) or Manual badge (orange) next to each metric

- Export to CSV per platform

## 4.6 Reports

- List of generated reports per month

- Generate Report button (Admin only) — creates a PDF / XLSX snapshot of hours, tasks, campaigns, and analytics

- Reports stored in Vercel Blob and linked in DB

- Client Viewer can download reports

# 5. Database Schema

Use Prisma with PostgreSQL. The following models must be implemented exactly as specified. Do not rename models or fields without approval.

## 5.1 Models Summary

| Model | Purpose |
| --- | --- |
| User | Agency staff and client viewer accounts, with role field |
| Campaign | A grouped set of tasks for a specific theme/event and month |
| Task | Individual deliverable within a campaign, with hours and scheduling |
| TaskFile | File attachments uploaded to a task, stored in Vercel Blob |
| TaskLink | External links (Canva, Google Drive, YouTube) attached to a task |
| Comment | Comments posted on a task by agency staff |
| HoursLog | Monthly hours summary and manual adjustments |
| AnalyticsEntry | Per-platform, per-metric, per-month values (API or Manual) |

## 5.2 Key Constraints

- AnalyticsEntry has a unique constraint on [platform, metric, month] — one row per combination, upsert on sync

- TaskFile, TaskLink, and Comment cascade-delete when their parent Task is deleted

- month fields use YYYY-MM format (e.g. 2026-03) for consistent filtering

- DataSource enum: API or MANUAL — stored on every AnalyticsEntry

# 6. Authentication & Access Control

## 6.1 NextAuth Configuration

- Credentials provider: email + password for agency staff

- Magic link / email provider as an option for client viewers

- Role stored in JWT token and extended into the session type

- Session type must include: role, userId, name, email

## 6.2 Route Protection (middleware.ts)

| Route / Action | Method | Minimum Role Required |
| --- | --- | --- |
| /login | GET | Public — no auth required |
| /(dashboard)/* | GET | Any authenticated user |
| /campaigns/* (write) | POST, PATCH, DELETE | ADMIN or AGENCY_STAFF |
| /hours/* (write) | POST, PATCH | ADMIN only |
| /analytics/manual/* | POST, PATCH | ADMIN or AGENCY_STAFF |
| /analytics/sync/* | POST | ADMIN only |
| /reports/* | GET | All authenticated roles |

## 6.3 UI Role Enforcement

When role === CLIENT_VIEWER, hide the following (do not just disable — actually hide from DOM):

- All Add, Edit, Delete buttons

- Comment input box (show comments as read-only)

- File upload area (show download links only)

- Hours log edit button

- Analytics Sync Now button and Manual Entry form

Show a role badge in the top-right corner of the navigation bar:

- ADMIN: green badge labelled Admin

- AGENCY_STAFF: blue badge labelled Staff

- CLIENT_VIEWER: grey badge labelled Client View

# 7. API Routes

All API routes must: verify authentication, check role before write operations, return consistent JSON ({ data, error }), use Prisma for DB operations, and handle errors with try/catch.

| Method | Route | Description |
| --- | --- | --- |
| GET | /api/campaigns | List all campaigns |
| POST | /api/campaigns | Create campaign (Admin/Staff) |
| GET | /api/campaigns/[id] | Single campaign with tasks |
| PATCH | /api/campaigns/[id] | Update campaign (Admin/Staff) |
| DELETE | /api/campaigns/[id] | Delete campaign (Admin only) |
| GET | /api/tasks | List tasks (filter by month, campaign, status) |
| POST | /api/tasks | Create task (Admin/Staff) |
| PATCH | /api/tasks/[id] | Update task including scheduledDate |
| DELETE | /api/tasks/[id] | Delete task (Admin only) |
| POST | /api/tasks/[id]/files | Upload file to task |
| DELETE | /api/tasks/[id]/files/[fileId] | Delete file from task (Admin only) |
| GET | /api/tasks/[id]/links | List links for task |
| POST | /api/tasks/[id]/links | Add link to task |
| DELETE | /api/tasks/[id]/links/[linkId] | Delete link (Admin/Staff) |
| GET | /api/tasks/[id]/comments | List comments for task |
| POST | /api/tasks/[id]/comments | Post comment (Admin/Staff) |
| GET | /api/hours | Hours data for a month (?month=2026-03) |
| POST | /api/hours | Log manual hours adjustment (Admin) |
| GET | /api/analytics | All analytics for a month |
| POST | /api/analytics/manual | Save manual analytics entry |
| POST | /api/analytics/sync | Trigger API sync (Admin) |
| GET | /api/reports | List generated reports |
| POST | /api/reports/generate | Generate report PDF (Admin) |
| POST | /api/import | Import analytics or hours from CSV / XLSX |

# 8. Social Media API Integrations

Each platform integration lives in lib/social-apis/[platform].ts and must export a fetchMetrics(month) function returning the platform metrics or null on failure.

## 8.1 Required Environment Variables

| Variable | Purpose |
| --- | --- |
| LINKEDIN_CLIENT_ID / SECRET / ACCESS_TOKEN / ORG_ID | LinkedIn Page Analytics API |
| YOUTUBE_API_KEY / CHANNEL_ID | YouTube Data API v3 |
| TIKTOK_CLIENT_KEY / SECRET / ACCESS_TOKEN | TikTok Research / Display API |
| TWITTER_API_KEY / SECRET / ACCESS_TOKEN / SECRET / ACCOUNT_ID | Twitter/X API v2 |
| INSTAGRAM_ACCESS_TOKEN / BUSINESS_ACCOUNT_ID | Meta Graph API — Instagram |
| FACEBOOK_ACCESS_TOKEN / PAGE_ID | Meta Graph API — Facebook Pages |
| NEXTAUTH_SECRET / NEXTAUTH_URL | NextAuth session encryption |
| DATABASE_URL | PostgreSQL connection string |
| BLOB_READ_WRITE_TOKEN | Vercel Blob file storage token |

## 8.2 Fallback Behaviour

If any API key is missing or the API call fails, the sync for that platform fails silently and returns null. The UI detects null and displays the manual entry form for that platform with an explanatory message.

# 9. Historical Data Import

The client may have historical data in Excel or CSV files. An import endpoint allows bulk upload of past analytics and hours data.

## 9.1 Analytics Import (CSV format)

month,platform,metric,value
2026-03,linkedin,followers,12400
2026-03,linkedin,impressions,88000

## 9.2 Hours Import (CSV format)

month,category,hours
2026-03,Digital Services,18
2026-03,Motion Graphics,12

## 9.3 Import Behaviour

- Accept .xlsx or .csv files via multipart POST to /api/import

- Parse using the xlsx npm package

- Upsert into DB — do not create duplicate rows

- Return a summary: { inserted: N, updated: N, skipped: N, errors: [...] }

# 10. Sprint Plan

Build in the order shown. Complete each sprint — including tests — before starting the next one.

| Sprint | Focus | Key Deliverables |
| --- | --- | --- |
| 1 | Project Setup | Next.js 14 project with TypeScript, Tailwind, Prisma, PostgreSQL connection, NextAuth scaffolding, deployed blank app on Vercel |
| 2 | Auth + RBAC | Login page, session with role in JWT, middleware protecting routes, useRole hook, seed users (Admin/Staff/Client) |
| 3 | Database | Full Prisma schema migrated, seed data from wireframe mock data loaded, all models queryable |
| 4 | Layout + Nav | Sidebar with 6 nav items, top bar with role badge, responsive shell, shared layout for all dashboard pages |
| 5 | Campaigns + Tasks | Campaign cards, task table, Task Drawer with Files / Links / Comments tabs, file upload to Vercel Blob, comment posting |
| 6 | Dashboard | Month toggle, KPI cards wired to DB, tasks completed list, bar chart, pie chart |
| 7 | Calendar | Month grid view, list view, month switcher, event chips, campaign legend, click-to-open drawer |
| 8 | Hours + Analytics | Hours gauge and charts; analytics platform cards; API sync; manual entry form; API vs Manual badge |
| 9 | Reports + Import + Polish | Report generation, CSV/Excel import, final styling, POPIA notice, all tests passing, Vercel prod deploy |

# 11. Testing Requirements

Tests must pass before each sprint is marked complete. All three levels of testing are required.

## 11.1 Unit Tests (Vitest)

- lib/roles.ts — isAdmin, isStaff, isClient helpers for all role values

- lib/social-apis/*.ts — mock API responses, test fetchMetrics parses correctly, test null returned on failure

- API route handlers — mock Prisma, confirm CLIENT_VIEWER requests are rejected with 403

- Hours calculations — rollup from task hours + manual adjustments

## 11.2 Integration / E2E Tests (Playwright)

- Login flow for each role (Admin, Agency Staff, Client Viewer)

- Client Viewer cannot see Add Campaign button

- Client Viewer cannot see comment input box

- Admin can create campaign, add task, upload file, post comment

- Month toggle on dashboard changes all KPI values

- Calendar grid shows correct tasks on correct dates

- Manual analytics entry saves and appears in the UI with Manual badge

- API sync shows API badge on successfully synced metrics

## 11.3 Run Commands

pnpm test          # Vitest unit tests

pnpm test:e2e      # Playwright integration tests

pnpm type-check    # TypeScript strict check

pnpm lint          # ESLint

|  | Requirement All four commands above must exit with 0 errors before the project is deployed to production. |
| --- | --- |

# 12. Deployment

## 12.1 Vercel Setup

- Install Vercel CLI: pnpm add -g vercel

- Link the project: vercel link

- Set all environment variables in the Vercel dashboard (not in code)

- Run DB migrations against production: pnpm prisma migrate deploy

- Create initial Admin user via seed or Prisma Studio

- Deploy: vercel --prod

## 12.2 Pre-Launch Checklist

- All environment variables set in Vercel dashboard

- Database migrations applied to production DB

- Production seed data added (at minimum one Admin user for Mind Interactive)

- All Playwright tests pass against the staging preview URL

- POPIA privacy notice visible on the login page

- Data retention policy documented (analytics data kept 24 months, then auto-deleted)

- No placeholder text or TODO labels visible in the client-facing UI

# 13. POPIA Compliance

South African POPIA (Protection of Personal Information Act) requirements apply to this project.

- Display a privacy notice on the login page

- Implement a user account deletion endpoint: DELETE /api/users/[id]

- Do not log or store sensitive personal information beyond what is necessary

- Analytics data must be aggregate only — no individual user tracking

- Document and enforce data retention: analytics data kept for 24 months, then auto-deleted

# 14. Brand Colour System

All UI must use the following colour palette. These values are taken directly from the wireframe and must be used consistently.

| Colour Name | Hex Value | Usage |
| --- | --- | --- |
| Presidency Green | #007749 | Primary — nav, buttons, active states, headings |
| Presidency Gold | #FFB81C | Accent — highlights, KPI values, badges |
| Presidency Black | #1A1A1A | Body text, primary content |
| Background Gray | #F3F4F6 | Page background, card backgrounds |
| Campaign 1 — SAIC | #007749 | Calendar chips, campaign badges |
| Campaign 2 — SONA | #003580 | Calendar chips, campaign badges |
| Campaign 3 — Youth | #6B21A8 | Calendar chips, campaign badges |
| Campaign 4 — Economy | #D97706 | Calendar chips, campaign badges |
| Campaign 5 — Infrastructure | #DC2626 | Calendar chips, campaign badges |

# 15. Getting Started

## 15.1 Setup Commands

# Install dependencies

pnpm install

# Copy environment template

cp .env.example .env.local

# Edit .env.local — fill in DATABASE_URL and NEXTAUTH_SECRET at minimum

# Run database migrations

pnpm prisma migrate dev

# Seed with mock data from wireframe

pnpm prisma db seed

# Start development server

pnpm dev

The dev server runs at http://localhost:3000

## 15.2 Seed User Accounts

| Email | Password | Role |
| --- | --- | --- |
| admin@mindinteractive.co.za | admin123 | ADMIN |
| staff@mindinteractive.co.za | staff123 | AGENCY_STAFF |
| client@presidency.gov.za | client123 | CLIENT_VIEWER |

|  | Important — Security Change all seed passwords before deploying to production. The seed data is for development and testing only. |
| --- | --- |

# 16. Notes for Claude Code

- Read Dashboard_Wireframe_Mockup.jsx first — before writing any component.

- Never store credentials in code. All keys go in .env.local (gitignored).

- Manual entry is not a second-class feature. It must be as polished as the API path.

- Role checks must be both client-side (UI hiding) and server-side (API 403 response).

- The client (The Presidency) will see this dashboard. Keep it clean, professional, and branded.

- No placeholder text and no TODO labels visible in any client-facing UI.

- When in doubt about business logic, leave a // TODO(ask): comment rather than guessing.

End of document.